Document Title: Project Planning Document: EduTrack
Prepared by: Sreenisha M
Date: [Insert Today's Date]

1. Project Overview

Project Name: EduTrack
Purpose: The purpose of EduTrack is to provide university students with a centralized, digital platform to track their assignment deadlines, manage their workload, and receive reminders.
Target Users: College and university students.
Primary Functionalities:

- User registration and secure login.

- Adding, editing, and deleting assignments (with due dates and course names).

- A dashboard showing upcoming deadlines sorted by urgency.

- Marking assignments as "Completed."

2. Project Goals and Objectives

- Goal 1: Create an intuitive and clutter-free user interface that allows students to add an assignment in under 30 seconds.

- Goal 2: Ensure data is saved securely so students don't lose their schedules.

- Goal 3: Provide a visual calendar view of all upcoming deadlines.

- Objective: Deliver a fully functional, responsive web application within the 6-week internship timeline.

3. Requirements Analysis

Functional Requirements (Features & User Interactions):

- User Authentication: Users must be able to register with an email and password, and log in securely.

- CRUD Operations: Users must be able to Create, Read, Update, and Delete assignment records.

- Dashboard View: The system must display a list of assignments sorted by the nearest due date.

- Status Update: Users must be able to toggle an assignment's status between "Pending" and "Completed."

- Search & Filter: Users should be able to filter assignments by course name.

Non-Functional Requirements (Performance, Security, Usability):

- Performance: The application dashboard should load in under 2 seconds.

- Security: User passwords must be encrypted (hashed) before being stored in the database. The application must use HTTPS.

- Usability: The design must be mobile-responsive, as students frequently check deadlines on their phones.

- Reliability: The system should have 99% uptime and handle up to 500 concurrent users.

4. Risk Assessment and Mitigation Strategies

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Scope Creep (Adding too many features) | High | Stick strictly to the requirements listed above. Any new ideas go to a "Future Enhancements" list. |
| Data Loss (Database failure) | High | Implement regular automated backups of the database. |
| Time Management (Underestimating coding time) | Medium | Set strict weekly milestones and use agile methodologies to review progress weekly. |
| Security Vulnerabilities | High | Use established authentication libraries and follow OWASP security guidelines. |

5. Timeline and Milestones (6 Weeks)

- Week 1: Project Planning and Requirements Analysis (Current task).

- Week 2: Database Design and UI/UX Wireframing (Deciding how it looks).

- Week 3: Backend Development (Setting up the database and APIs).

- Week 4: Frontend Development (Building the user interface).

- Week 5: Integration and Testing (Connecting the frontend to the backend and fixing bugs).

- Week 6: Final Deployment, Documentation, and Handover.

6. Resource Allocation

- Human Resources: 1 Junior Software Developer Intern (Sreenisha M) - Estimated 30 hours/week.

- Technological Tools:

  - Code Editor: Visual Studio Code

  - Version Control: GitHub

  - Frontend (Planned): HTML, CSS, JavaScript (React)

  - Backend (Planned): Node.js & Express

  - Database (Planned): MongoDB