Document Title: Software Testing and Quality Assurance (QA) Plan: EduTrack
Prepared by: Sreenisha M
Date: October 6, 2026

1. Introduction and Testing Objectives

Objective: The primary objective of this QA Plan is to define the testing strategy, methodologies, and success metrics for the EduTrack application. The goal is to ensure the software is functionally correct, secure, performant, and user-friendly before deployment.
Scope: This plan covers the testing of the "Add Assignment" feature (developed in Week 3) as well as general system-wide testing for authentication, database interactions, and UI responsiveness.

2. Testing Strategies and Methodologies

To ensure comprehensive coverage, we will employ a mix of manual and automated testing methodologies across four levels:

- Unit Testing (Automated):

  - Methodology: Developers will write automated tests for individual functions (e.g., testing the backend createAssignment() function to ensure it correctly validates data).

  - Tools: Jest (for Node.js/React).

- Integration Testing (Automated/Manual):

  - Methodology: Testing how different modules interact. For example, ensuring the React frontend correctly sends a POST request to the Express backend, and the backend successfully saves to MongoDB.

  - Tools: Supertest, Postman.

- System Testing (Manual):

  - Methodology: Testing the complete, integrated application from an end-user perspective. A QA tester will simulate a student using the app from login to adding an assignment.

- User Acceptance Testing (UAT) (Manual):

  - Methodology: Real students will beta-test the application to ensure it meets their needs and is intuitive to use.

3. Specific Testing Considerations

- Performance Testing:

  - Goal: Ensure the dashboard loads in under 2 seconds with up to 100 assignments.

  - Method: Load testing using tools like Apache JMeter to simulate 100 concurrent users logging in and viewing their assignments.

- Security Testing:

  - Goal: Protect user data and prevent unauthorized access.

  - Method: Attempting SQL/NoSQL injection on the login form. Testing if API endpoints return a 401 Unauthorized error if a fake or expired JWT token is provided.

- Usability Testing:

  - Goal: Ensure the UI is clean and mobile-responsive.

  - Method: Manual testing on different screen sizes (Desktop, Tablet, Mobile) to ensure buttons are clickable and text is readable without zooming.

4. Sample Test Cases

Test Case ID: TC-001

- Feature: User Authentication

- Description: Verify user can log in with valid credentials.

- Pre-conditions: User must have a registered account.

- Test Steps:

  - Navigate to the Login page.

  - Enter a valid email and password.

  - Click the "Login" button.

- Expected Outcome: User is successfully redirected to the Dashboard, and a valid JWT is stored in local storage.

- Actual Outcome (To be filled during testing): Pass/Fail

Test Case ID: TC-002

- Feature: Add Assignment (Validation)

- Description: Verify system prevents adding an assignment with a past due date.

- Pre-conditions: User must be logged in.

- Test Steps:

  - Navigate to the "Add Assignment" form.

  - Fill in all fields correctly.

  - Set the "Due Date" to yesterday's date.

  - Click "Save".

- Expected Outcome: The assignment is NOT saved. An error message is displayed saying "Due date cannot be in the past."

- Actual Outcome (To be filled during testing): Pass/Fail

5. Testing Schedule and Metrics for Success

Testing Schedule (Aligned with 6-Week Project Timeline):

- Week 4: Create QA Plan (Current task).

- Week 5: Execute Unit and Integration tests during development.

- Week 6 (Days 1-3): Execute System and Security Testing.

- Week 6 (Days 4-5): UAT and Bug Fixing. Final Deployment.

Metrics for Success (Benchmarks):

- Defect Density: Less than 5 bugs found per 1000 lines of code.

- Test Coverage: Minimum 80% of backend code covered by automated unit tests.

- Critical Bugs: 0 critical (crashing) bugs in the final deployment.

- Performance: Average API response time must be under 500 milliseconds.

6. Error Handling and Risk Mitigation

- If a critical bug is found during Week 6 testing, the deployment will be delayed until it is fixed.

- Non-critical bugs (e.g., a typo in the UI) will be logged in a GitHub Issues tracker and resolved in the next patch update.

- All bug reports must include steps to reproduce, expected behavior, and actual behavior.